Conformed Copy

(Operation Number 46112)

GRANT AGREEMENT

AMONG

REPUBLIC OF MOLDOVA

AND

CET-Nord JSC

AND

European Bank for Reconstruction and Development

in respect of an investment grant from the

Eastern Europe Energy Efficiency and Environment Partnership (E5P) Regional Fund

for the Balti District Heating Project

Dated 1 April 2016

CONTENTS

ARTICLE I - DEFINITIONS; REFERENCES AND HEADINGS	2

Section 1.01	Definitions	2

Section 1.02	Interpretation	4

ARTICLE II - GRANT FINANCING	5

Section 2.01	Amount, currency and purpose	5

Section 2.02	Disbursements	5

Section 2.03	Conditional and Unconditional Reimbursement Commitments	7

Section 2.04	Reallocation	8

Section 2.05	Cancellation by the Recipient	8

Section 2.06	Payments	8

ARTICLE III - Execution of the Project	8

Section 3.01	Cooperation and Information	8

Section 3.02	Responsibilities Relating to the Execution of the Project	9

Section 3.03	Environmental and social compliance	9

Section 3.04	Support Obligations of the Recipient	9

Section 3.05	Project Implementation Unit	10

Section 3.06	Procurement	10

Section 3.07	Project records and reports; Examinations	10

ARTICLE IV – financial, operational AND DONOR RELATED covenants	12

Section 4.01	Financial Records and Reports	12

Section 4.02	Conduct of Business and Operations	12

Section 4.03	Taxes	13

Section 4.04	Visibility	13

Section 4.05	Fraud and Corruption	13

Section 4.06	Conflict of Interests	14

Section 4.07	Data Protection	14

Section 4.08	Central Exclusion Database	14

ARTICLE VI - Suspension and cancellation; refund	15

Section 5.01	Suspension	15

Section 5.02	Cancellation by the Bank	16

Section 5.03	Unconditional Reimbursement Commitments Unaffected by Suspension or Cancellation		17

Section 5.04	Obligations of the Recipient and the Project Entity	17

Section 5.05	Events of Refund	17

article vi - Enforceability, Dispute Resolution	18

Section 6.01	Enforceability	18

Section 6.02	Failure to exercise rights	18

Section 6.03	Dispute resolution	18

ARTICLE VII - Effectiveness; Termination	19

Section 7.01	Effective Date	19

Section 7.02	Conditions Precedent to Effectiveness	19

Section 7.03	Legal Opinions	19

Section 7.04	Termination for Failure to Become Effective	20

Section 7.05	Termination on Performance	20

article viii - Miscellaneous	21

Section 8.01	Notices	21

Section 8.02	Authority to Act	22

Section 8.03	Amendment	22

Section 8.04	English language	22

Section 8.05	Indemnification	22

Section 8.06	Assignments	23

Section 8.07	Rights, Remedies and Waivers	23

Section 8.08	Disclosure	23

Section 8.09	Counterparts	24

Schedule 1 - THE GRANT FINANCED ITEMS	1

Exhibit 1 - Form of Disbursement request	1

Exhibit 2 - Form of letter designating Authorised Signatories	1

This GRANT AGREEMENT (the “Agreement”) is made on 1 April 2016 between the Republic of Moldova (the “Recipient”), CET-Nord JSC (hereinafter referred to as the “Project Entity”) and the European Bank for Reconstruction and Development (hereinafter referred to as the “Bank” or “EBRD”).

WHEREAS:

- EBRD is an international financial institution established under international law pursuant to the Agreement establishing the European Bank for Reconstruction and Development (the “Agreement Establishing the Bank”) dated 29 May 1990.

- The Recipient and the Project Entity have requested assistance in financing part of the Project, which is designed to assist in the improvement of the district heating infrastructure of the Project Entity.

- On 30 October 2014, the Bank entered into a loan agreement with the Recipient, pursuant to which the Bank as lender agreed to make a loan of up to EUR 7,000,000 for the financing of part of the Project, as described in Schedule 1 thereto (the “Project”), subject to the terms and conditions set forth in the loan agreement as may be amended from time to time (the “Loan Agreement”).

- The proceeds of the Loan Agreement are to be on-lent by the Recipient to the Project Entity for the implementation of the Project in accordance with the terms and conditions of a Subsidiary Loan Agreement to be entered into between the Recipient and the Project Entity, as may be amended from time to time (the “Subsidiary Loan Agreement”).

- On 30 October 2014, the Bank entered into a project agreement with the Project Entity, as may be amended from time to time (the “Project Agreement”), pursuant to which, in consideration for the Bank entering into the Loan Agreement, the Project Entity agreed to carry out the Project in accordance with the terms and conditions of the Project Agreement.

- On 30 October 2014, the Bank entered into a project support agreement with the Municipality of Balti, as may be amended from time to time (the “Project Support Agreement”), pursuant to which, in consideration for the Bank entering into the Loan Agreement, the Municipality of Balti agreed to support the carrying out by the Project Entity of the Project in accordance with the terms and conditions of the Project Support Agreement.

- Pursuant to Article 20 of the Agreement Establishing the Bank, the Bank has established the Eastern Europe Energy Efficiency and Environment Partnership Regional Fund (the “Fund”) which is managed and administered in accordance with the Rules of the Fund dated 23 July 2014, as may be amended from time to time (the “Rules of the Fund”).

- Pursuant to Article 20 of the Agreement Establishing the Bank, the Bank entered into a co-delegation agreement, dated 29 December 2015, as may be amended from time to time (the “Co-Delegation Agreement”) with the European Union whereby the European Union agreed to make a contribution to the Fund via the European Union’s Neighbourhood Investment Facility.

- The Bank has agreed to act as implementing agency with respect to the financing provided by the Fund for the Project.

- In accordance with the terms and conditions of the Rules of the Fund, on 5 September 2015, the Assembly of Contributors of the Fund (as defined in Section 1.01 (Definitions) of this Agreement) approved the extension of a non-refundable investment grant  for the benefit of the Project Entity in an amount not to exceed EUR 3,000,000 (three  million Euro) from the Fund, subject to and on the terms and conditions set forth in this Agreement, to finance the procurement of certain goods, works and related services in relation to the Project.

NOW, THEREFORE, IT IS HEREBY AGREED AS FOLLOWS:

# ARTICLE I - DEFINITIONS; REFERENCES AND HEADINGS

## Section 1.01	Definitions

Words and expressions capitalised in this Agreement (including the Exhibits and any Schedules) but not herein defined shall have the same meaning ascribed thereto in the Loan Agreement, the Project Agreement and/or in the Standard Terms and Conditions when used in this Agreement.

Wherever used in this Agreement (including the Appendices and the Recitals), unless the context otherwise requires, the following terms have the following meanings:

“Agreement Establishing

the Bank” 			has the meaning ascribed to it in Recital A.

“Central Exclusion Database”

database of all legal and natural persons excluded from European Union funding set up by the European Commission under Regulation (EC, Euratom) No. 1302/2008, of 17 December 2008, on the central exclusion database (OJ L 344/12, 20.12.2008).

“Contracts” 	means the contracts in place or to be entered into between the Project Entity and any Contractors, in form and substance satisfactory to the Bank, in connection with the procurement of goods, works and services for the Project, including the Grant Financed Items, and to be financed in whole or in part with the Grant Financing.

“Contractors” 	means the contractors and Contractors of good standing and repute to be engaged by the Project Entity in connection with the procurement of goods, works and services for the Project, including the Grant Financed Items, with each such contractor and Contractor to be selected in accordance with Section 3.06 (Procurement).

“Disbursement” 	means the disbursement of any portion of the Grant Financing from time to time pursuant to Section 2.02 (Disbursements) of this Agreement.

“Effective Date” 	means the date upon which this Agreement becomes effective in accordance with Section 7.01 (Effective Date).

“Fund”	 		has the meaning ascribed to it in Recital G.

“Grant Financed Items” 	means the goods, works and related services necessary for the Project and to be financed by the Grant Financing as further described in Appendix 1 to this Agreement.

“Grant Financing” 	has the meaning ascribed to it under Section 2.01(a) (Amount, Currency and Purpose) of this Agreement.

“Last Availability Date of

Grant Financing” 	means the date specified in Section 2.02(a) (Last Availability Date of Grant Financing) of this Agreement.

“Loan Agreement” 		has the meaning ascribed to it in Recital C.

“Loan Financing” 	means financing made or to be made available by the Bank to the Recipient in its capacity as Borrower under the Loan Agreement and on-lent to the Project Entity pursuant to the terms of the Subsidiary Loan Agreement.

“Procurement Plan” 	means the procurement plan for the Project including the Grant Financed Items, in form and substance satisfactory to the Bank, as such procurement plan may be amended from time to time by the Project Entity with the prior written consent of the Bank.

“Project” 	means the project as described in Schedule 1 of the Loan Agreement.

“Project Agreement”	has the meaning ascribed to it in Recital E.

“Project Completion

Date” 	means the date on which all of the following have occurred:

- the Project Entity shall have delivered to the Bank and the Project Implementation Consultant a notice, in form and substance satisfactory to the Bank, signed by the Project Entity’s Authorised Representative, certifying that the Project has been completed;

- the Bank shall have received a certificate from the Project Implementation Consultant, in form and substance satisfactory to the Bank, confirming without any material reservations, that the Project has been completed; and

- the Bank shall have delivered to the Project Entity a notice confirming that the Bank is satisfied that the Project has been completed.

“Project Implementation

Consultant” 	means the consultant(s) engaged or caused to be engaged by the Project Entity in accordance with Section 2.06(a)(1) (Consultants) of the Project Agreement to assist with the implementation of the Project.

“Recipient” 	the meaning given to it in the parties’ section at the beginning of this Agreement.

“Recipient’s

Authorised

Representative” 	means any person authorised to request drawdowns under the Loan Agreement.

“Reimbursement

Commitment” 	means a commitment referred to in Section 2.03 (Conditional and Unconditional Reimbursement Commitments) of this Agreement, and may be a “conditional Reimbursement Commitment” or an “unconditional Reimbursement Commitment”, as those terms are used in that Section.

“Rules of the Fund”	 	has the meaning ascribed to it in Recital G.

“Standard Terms and

Conditions” 	means the Standard Terms and Conditions of EBRD dated 1 December 2012.

“Subsidiary Loan

Agreement” 			has the meaning ascribed to it in Recital D.

## Section 1.02	Interpretation

In this Agreement:

    - words denoting the singular include the plural and vice versa, unless the context otherwise requires;

    - the headings and the Table of Contents are inserted for convenience of reference only and shall not affect the interpretation of this Agreement;

    - words denoting persons include corporations, partnerships, and other legal persons and references to a person includes its successors and permitted assigns; and

(d)	reference to a specified Article, Section, Schedule or Exhibit shall, except where stated otherwise in this Agreement, be construed as a reference to that specified Article or Section of, or Appendix or Exhibit to, this Agreement.

# ARTICLE II - GRANT FINANCING

## Section 2.01	Amount, currency and purpose

    - Subject to and in accordance with this Agreement, the Bank agrees to provide to the Recipient, from the Fund, a grant in the amount of EUR 3,000,000 (three million euro) (the “Grant Financing”).

    - The Grant Financing shall be used solely for the purposes of financing the Grant Financed Items to be procured in accordance with Section 3.06 (Procurement) of this Agreement.

    - Subject to Section 5.05 (Events of Refund) of this Agreement, the Grant Financing is non-refundable.

    - It is expressly acknowledged and agreed that the Bank will not be obliged to make any Disbursement or any other payment under and/or pursuant to this Agreement, except to the extent that an amount in respect of, and equal to, such Disbursement or such payment is available in the Fund for such purpose.

    - Except as the Bank otherwise agree Grant Financed Items shall be financed in amounts to be determined in the Procurement Plan.

## Section 2.02	Disbursements

Subject to Section 5.01 (Suspension), Section 5.02 (Cancellation by the Bank) and Section 7.02 (Conditions Precedent to Effectiveness) of this Agreement, the Grant Financing shall be disbursed by the Bank from time to time, in one or more Disbursements, subject to the following provisions:

### Last Availability Date of Grant Financing

The Recipient’s right to request a Disbursement in accordance with this Agreement shall become effective on the Effective Date and shall terminate on the earlier to occur of (1) last availability date specified in Section 2.02 (Other Financial Terms of the Loan) of the Loan Agreement or (2) 30 November 2019, or on such later date that the Bank may in its discretion and with the agreement of the Recipient establish and notify to the Recipient.

### Eligible expenditures

Except as the Bank otherwise agrees, Disbursements shall only be made to finance expenditures made (or, if the Bank so agrees, to be made) in respect of the reasonable costs of the Grant Financed Items; provided such expenditures are incurred after the date of this Agreement.

### Conditions to Disbursement

Without limiting the generality of Section 2.02 (Disbursements) of this Agreement, any Disbursement under this Agreement in respect of one or more Grant Financed Items shall be subject to the fulfilment, or at the sole discretion of the Bank the waiver, whether in whole or in part and whether subject to conditions or unconditionally of the condition that, amount of Loan Financing drawn down, or requested under a satisfactory Drawdown application, by the Recipient in its capacity as Borrower is at least equal to that of the Grant Financing disbursed to, or requested under a satisfactory Disbursement application by the Recipient, in accordance with the Loan Agreement.

### Disbursement Request

      - The Recipient may request a Disbursement by submitting to the Bank an original request for such Disbursement, signed by the Recipient’s Authorised Representative, or a person designated by the Recipient’s Authorised Representative.  Each Disbursement request shall be in the form of Exhibit 1 (Form of Disbursement Request) and shall be delivered to the Bank at least fifteen (15) Business Days prior to the proposed value date of such Disbursement.  Such request shall, except as the Bank otherwise agrees, be irrevocable and binding on the Recipient.

      - Each Disbursement request shall be accompanied by such documents and other evidence sufficient in form and substance to satisfy the Bank that the Recipient is entitled to the amount of the Disbursement and that the amount of the Disbursement will be used exclusively for the Grant Financed Items. Such documents shall include, but not be limited to the Contractor’s invoice(s), certified by or on behalf of the Recipient (or the Project Entity, as the case may be), either on the actual invoice or in the form of a separate certificate, indicating the Recipient’s (or the Project Entity’s, as the case may be) confirmation that the goods, works or services have been satisfactorily delivered or carried out in compliance with the requirements of this Agreement and the relevant Contract.

### Currency of Disbursements

Disbursements shall be made in EUR in an amount equivalent to the expenditures to be financed out of the proceeds of the Grant Financing. In the case of expenditures incurred in a currency or currencies other than EUR, the equivalent Disbursement amount shall be determined as follows:

      - if the Recipient requests payment in EUR, the equivalent Disbursement amount shall be determined by the Bank on the basis of the exchange cost that would have been incurred by the Bank if it had purchased such currency or currencies to meet the request; or

      - if the Recipient requests payment in the currency or currencies of the expenditures, the Bank will, provided such expenditures are in readily available currencies or currency, purchase such currency or currencies in such a manner as the Bank may deem appropriate. The equivalent Disbursement amount shall be determined by the Bank on the basis of the exchange costs that were or would have been incurred by the Bank in using EUR to meet the request.

### Payments in other Currencies

In exceptional circumstances, the Bank may grant a request by the Recipient that payment be made in a currency or currencies other than EUR or the currency of expenditures. In that case, the Bank will purchase such currency or currencies in such manner as the Bank may deem appropriate. The equivalent Disbursement amount shall be determined by the Bank on the basis of the exchange costs that were or would have been incurred by the Bank in using EUR to meet the request.

### Minimum Disbursement Amount

Except for the last Disbursement or except as the Bank otherwise agrees, Disbursements shall be made in amounts of not less than EUR 50,000).

## Section 2.03	Conditional and Unconditional Reimbursement Commitments

    - Upon the Recipient’s request, in form and substance satisfactory to the Bank, the Bank may, in accordance with the applicable provisions of the EBRD Disbursement Handbook mutatis mutandis, issue unconditional or conditional Reimbursement Commitments to reimburse payments made by banks under letters of credit in respect of expenditures to be financed by the Grant Financing. Any such reimbursement shall constitute a Disbursement.

    - In the case of a conditional Reimbursement Commitment, the obligation of the Bank to pay shall be suspended or terminated immediately upon any suspension or cancellation of the Grant Financing by the Bank pursuant to Section 5.01 (Suspension) or Section 5.02 (Cancellation by the Bank) of this Agreement.

    - In the case of an unconditional Reimbursement Commitment, the obligation of the Bank to pay shall not be affected by any subsequent suspension or cancellation of the Grant Financing.

## Section 2.04	Reallocation

The Recipient may request the Bank to reallocate the amounts allocated against each item of the Grant Financed Items listed in Schedule 1 to this Agreement, provided that such reallocation is in accordance with the terms of the Fund Agreement.  The Bank may grant the request of reallocation by notice to the Recipient.  Such reallocation shall take effect when notice is given.

## Section 2.05	Cancellation by the Recipient

The Recipient may cancel at any time, on not less than thirty (30) Business Days prior written notice to the Bank, in whole or in part, any undisbursed portion of the Grant Financing. Any such notice of cancellation by the Recipient shall be irrevocable and binding on the Recipient.

## Section 2.06	Payments

    - Except as the Bank otherwise agrees, the sums to be disbursed by the Bank under this Agreement shall be paid directly to the account of the relevant Contractor as the Recipient designates in its Disbursement request.

    - If the due date for any payment under this Agreement would otherwise fall on a day that is not a Business Day, then such payment shall instead be due on the next succeeding Business Day.

    - Any amounts that may become due to the Bank under this Agreement shall be paid, without set-off or counterclaim in EUR, for value on the due date, to such account in London, England or such other place as the Bank may from time to time designate by notice to the Recipient.

# ARTICLE III - Execution of the Project

## Section 3.01	Cooperation and Information

    - The provisions of Sections 4.01(a) and 4.01(b) (Cooperation and Information) of the Standard Terms and Conditions shall apply as if set out herein in full mutatis mutandis, including without prejudice to the generality thereof, as if:

- references to the “Loan” were read as references to the “Grant Financing”; and

- references to the “the Loan Agreement” were read as references to “this Agreement”.

    - In receiving information pursuant to the Loan Agreement, the Project Agreement or the Project Support Agreement, the Bank may use and rely on any such information in its capacity as provider of the Grant Financing under this Agreement.

## Section 3.02	Responsibilities Relating to the Execution of the Project

    - The Recipient and the Project Entity shall, except as the Bank otherwise agrees:

      - carry out the Project with due diligence and efficiency and in accordance with the Loan Agreement, the Project Agreement and this Agreement; and

      - carry out the Project in accordance with the Procurement Plan, subject to any modification to which the Bank may agree in writing;

      - carry out the Project in accordance with the Environmental Action Plan and the Designated Performance Requirements; and

      - take all action necessary to ensure the successful completion of the Project.

    - The provisions of Sections 4.02(d) and 4.02(f) (Responsibilities Relating to Project Execution) of the Standard Terms and Conditions shall apply as if set out herein in full, mutatis mutandis, including without prejudice to the generality thereof, as if references to the “proceeds of the Loan” were read as references to the “Grant Financing”.

## Section 3.03	Environmental and social compliance

Except as the Bank otherwise agrees, the Project Entity shall ensure that the part of the Project financed with the Grant Financing is carried out in accordance with Section 2.05 (Environmental and Social Compliance Covenants) of the Project Agreement.

## Section 3.04	Support Obligations of the Recipient

    - The Recipient shall take no action, nor shall it permit any of its agents or subsidiaries to take any action, that would prevent or interfere with the execution of the Project or with the efficient operation of the Project facilities or the performance of the Project Entity’s obligations under this Agreement.  The Recipient shall also ensure that no such action is taken or permitted to be taken by any of its political or administrative subdivisions or any of the entities owned and controlled by, or operating for the account or benefit of, the Recipient or such subdivisions.

    - The Recipient shall, unless the Bank shall agree otherwise:

      - duly perform all of its obligations under this Agreement and under the Loan Agreement;

      - make available to the Project Entity the proceeds of the Grant Financing on terms and conditions acceptable to the Bank;

      - support the Project Entity in meeting its obligations under this Agreement and the Project Agreement, including by taking all legislative, regulatory or other actions necessary or desirable, and by allocating and proving, or causing to be provided, funds and support to the Project Entity as and when needed by the Project Entity to complete the Project;

      - cause the Project Entity to perform all of its obligations under this Agreement; and

      - execute any other documents and take any other actions that the Bank determines are necessary or desirable to give effect to this Agreement.

## Section 3.05	Project Implementation Unit

The Project Entity shall ensure that the activities and responsibilities of the PIU, referred to in Section 2.03 (Project Implementation Unit) of the Project Agreement, include the procurement of the Grant Financed Items and implementation of the Grant Financing.

## Section 3.06	Procurement

- Except as the Bank otherwise agrees, the procurement of all Grant Financed Items shall be governed by the EBRD Procurement Rules. The Grant Financed Items shall be procured through open tendering as set out in Chapter 3 of the EBRD Procurement Rules.

- All Contracts shall be subject to the prior review procedures set out in the EBRD Procurement Rules.

## Section 3.07	Project records and reports; Examinations

- The Recipient and the Project Entity, respectively, shall ensure that information furnished to the Bank by the Recipient in compliance with the Recipient’s obligations pursuant to Section 3.01(d)(5) and (7) (Other Affirmative Project Covenants) of the Loan Agreement, and by the Project Entity, in compliance with Project’s Entity’s obligations pursuant to Section 2.07 (b) of the Project Agreement, and by the Recipient and the Project Entity pursuant to Section 5.02 (Reporting) of the Standard Terms and Conditions, as well as the records maintained by the Recipient and the Project Entity pursuant to Section 4.04 (Project Records and Reports) of the Standard Terms and Conditions:

      - includes detailed information concerning the Contracts, the Contractors, Disbursements, the Grant Financing and its use, the Grant Financed Items, as well as the status of compliance with each of the covenants contained in this Agreement in form and substance satisfactory to the Bank;

      - contains sufficient information to enable tracking of the Grant Financing distinct from the Loan Financing; and

      - includes such other information regarding inter alia the Recipient, the Project Entity, the Project and transactions contemplated in this Agreement as the Bank may from time to time reasonably request.

- As soon as available but in any event, within thirty (30) days after completion of the last Contract, the Recipient shall furnish, or shall cause the Project Entity to furnish) to the Bank (if requested by the Bank, certified by an authorised officer of the Recipient or the Project Entity, as the case may be) a final report with regard to the use of the Grant Financing, which will specify in detail all Contracts, all Contractors, the Grant Financed Items and the delivery and erection schedules, and comparison against original forecasts.

- As soon as available but in any event, within thirty (30) days after the Project Completion Date, the Recipient shall, or shall cause the Project Entity to furnish, to the Bank (if requested by the Bank, certified by an authorised officer of the Recipient or the Project Entity, as applicable) a final report with regard to the Project, identifying the use of the Grant Financing.

- The Recipient and the Project Entity shall enable the Bank and representatives, also when accompanied by the representatives of donors to the Fund, at the Bank’s request:

      - to visit any facilities and construction sites relating to the Project;

      - to examine any and all goods, works and services financed out of the proceeds of the Grant Financing and any plants, installations, sites, works, buildings, property, equipment, records and documents relevant to the performance of the obligations of the Recipient and the Project Entity under this Agreement; and

      - for these purposes, to meet and hold discussions with such representatives and employees of the Recipient or the Project Entity as the Bank may deem necessary and appropriate.

- Upon the award of any Contract, the Bank may publish a description thereof, the name and nationality of the Contractor and the contract price.

- The Recipient and the Project Entity shall ensure that the Bank, the donors to the window of the Fund allocated for the Republic of Moldova, and their representatives are provided access to the Recipient’s and the Project Entity’s books of account and records related to the Project and the Grant Financing.

# ARTICLE IV – financial, operational AND DONOR RELATED covenants

## Financial Records and Reports

- The Recipient and the Project Entity shall maintain separate records and accounts in respect of the Grant Financing, in accordance with accounting standards acceptable to the Bank and consistently applied.

- The Recipient and the Project Entity, as applicable, shall ensure that the information furnished to the Bank and records maintained by the Recipient and the Project Entity, in compliance with the Project Entity’s obligations pursuant to Section 3.01 (Financial Records and Reports) of the Project Agreement as well as the Recipient’s and the Project Entity’s obligations pursuant to Section 5.02 (c)(i) (Reporting) of the Standard Terms and Conditions:

      - includes detailed information concerning the Grant Financing and its use, in form and substance satisfactory to the Bank;

      - contains sufficient information to enable tracking of the Grant Financing distinct from the Loan Financing; and

      - includes such other information concerning such records, accounts and financial statements as the Bank may from time to time reasonably request.

(c)	The Recipient and the Project Entity shall, until at least five (5) years after the Project Completion Date or, if later, the date of the limitation period of any claim pursuant to the applicable law governing the Delegation Agreement, this Agreement or any Contract:

- keep financial accounting documents and records concerning the activities financed by the Grant Financing; and

- provide to the Bank and/or the donors to the Fund, upon request, all relevant financial information and access to any documents and computerised data, including statements of accounts, in connection with the Project, as well as grant them access to sites and premises at which the operations related to the Project are carried out.

## Conduct of Business and Operations

The Recipient and the Project Entity shall, except as the Bank otherwise agrees:

- duly perform all of its obligations under this Agreement, (in the case of the Recipient) in its capacity as Borrower under the Loan Agreement and (in the case of the Project Entity) as the Project Entity under the Project Agreement;

- not sell, lease or otherwise dispose of any of its core assets that are required for the efficient carrying on of its operations or the disposal of which may prejudice it ability to perform satisfactorily any of its obligations under this Agreement;

- not make changes or permit changes to be made to the Statutes if such changes are inconsistent with any provision of this Agreement or could impair the ability of the Project Entity to comply with the terms of this Agreement; and

- execute any other documents and take any other actions that the Bank determines are necessary or desirable to give effect to this Agreement.

## Taxes

- The Recipient shall pay, when due, all Taxes levied on it and payable on, or in connection with, the execution, issue, delivery, registration or notarisation of this Agreement (including the provision of the Grant Financing) or any other document related to this Agreement.

- No part of the proceeds of the Grant Financing shall be used, directly or indirectly, for the payment of any Taxes, be they direct or indirect, in the territory of the Republic of Moldova or elsewhere.

## Visibility

- Unless advised otherwise by the EBRD, where reference is made to the Project, either in official or public information documents, the Recipient and the Project Entity shall always acknowledge and make public in relevant publications, communications, as well as media, the fact that the Project has received funding from inter alia the Fund, making express reference also to the individual contributors to the Fund. The Recipient and the Project Entity shall incorporate in all their promotional material related to the Project a reference to the fact that the Project is supported by the Fund and expressly identify the individual contributors to the Fund.

- The Recipient and the Project Entity shall procure and ensure that any specific reports relating to the implementation of the Project, prepared by the Recipient and/or the Project Entity, and/or such reports prepared by the consultants and/or promoters of the Project shall include the following statement: “This document has been produced with the financial assistance of the Fund. The views expressed herein are those of [name of author] and can, therefore, in no way be taken to reflect the official opinion of the contributors to the Fund or the EBRD”.

## Fraud and Corruption

The Recipient and the Project Entity shall not, and shall not authorise or permit any of their respective officers, directors, authorised employees, agents or representatives to, engage on with respect to the Project, the Grant Financing or any transactions contemplated by this Agreement, any Prohibited Practice.

## Conflict of Interests

The Project Entity shall and, as applicable, shall take all necessary steps to ensure that the Recipient shall, refrain, in accordance with their respective regulations and rules, from any action which may give rise to a conflict of interests.  There is a conflict of interests where the impartial and objective exercise of the functions of the Project Entity or the Recipient under this Agreement is compromised.

## Data Protection

The Project Entity shall and, as applicable, shall take all necessary steps to procure that the Recipient shall, ensure appropriate protection of personal data, inter alia, by taking, in accordance with their respective regulations and rules, appropriate technical and organisational security measures concerning the risks inherent in any such operation and the nature of the information relating to the natural person concerned, in order to:

(a)	prevent any unauthorised person from gaining access to computer systems performing such operations, and especially unauthorised reading, copying, alteration or removal of storage media, this includes unauthorised data input as well as any unauthorised disclosure, alteration or erasure of stored information;

(b) 	ensure that authorised users of an IT system performing such operations can access only the information to which their access right refers; and

(c)	 design their respective organisational structures in such a way that they meet the above requirements.

## Central Exclusion Database

Pursuant to the Co-Delegation Agreement the Bank is under an obligation to inform the European Union if, in relation to the implementation of the Project, it has found that the Project Entity or the Recipient or persons having powers of representation, decision making or control over either of them have been the subject of a judgement which has the force of res judicata for fraud, corruption, involvement in a criminal organisation, money laundering or any other illegal activity detrimental to the European Union’s financial interests. The European Union shall introduce this information in the Central Exclusion Database

# ARTICLE VI - Suspension and cancellation; refund

## Suspension

- If any of the following events shall have occurred and be continuing, the Bank may, by notice to the Recipient, suspend in whole or in part, the right of the Recipient to any further Disbursement under this Agreement:

      - any of the Loan Agreement, the Project Agreement or the Subsidiary Loan Agreement ceases to be in full force and effect or is terminated;

      - the Recipient has failed or fails to perform any of its obligations under this Agreement, or in its capacity as Borrower under the Loan Agreement, or in its capacity as lender under the Subsidiary Loan Agreement;

      - alternative funding proves to have been acquired for the financing of the Project, thus giving rise to double-financing (either in whole or in part);

      - the Project Entity has failed or fails to perform any of its obligations under this Agreement or, in its capacity as Project Entity, the Project Agreement, or, in its capacity as borrower, under the Subsidiary Loan Agreement;

      - the Bank has suspended, or an event has occurred which gives the Bank the right to suspend, in whole or in part, the right of the Recipient to make applications for Drawdowns, pursuant to Section 7.01 (Suspension) of the Standard Terms and Conditions or Section 4.01 (Suspension) of the Loan Agreement;

      - the Bank has cancelled, or an event has occurred which gives the Bank the right to cancel, in whole or in part, the Loan Financing pursuant to Section 7.02 (Cancellation by the Bank) of the Standard Terms and Conditions;

      - any Event of Acceleration under the Loan Agreement and/or the Standard Terms and Conditions has occurred or is continuing and the Bank has declared all or any portion of the Loan Financing to be due and payable pursuant to Section 7.06 (Events of Acceleration) of the Standard Terms and Conditions;

      - an extraordinary situation has arisen as a result of events which have occurred which shall make it improbable the Project can be carried out or the Recipient or the Project Entity will be able to perform their obligations under this Agreement;

      - a representation made by the Recipient or the Project Entity in connection with this Agreement shall have been incorrect or misleading in any material respect;

      - the Statutes of the Project Entity shall have been amended, suspended, abrogated, repealed or waived in such a way as to affect materially and adversely the operations or the financial condition of the Project Entity or its ability to carry out the Project or to perform any of its obligations under this Agreement;

      - the Recipient in its capacity as Borrower under the Loan Agreement has cancelled in whole or in part any undisbursed portion of the Loan Financing pursuant to Section 3.08 (Cancellation) of the Standard Terms and Conditions;

      - the Fund has terminated, or the donors to the Fund have suspended payments under the Rules of the Fund, or notice of termination has been given under the Rules of the Fund, or the Country Window (as defined in the Rules of the Fund) for Moldova has closed, pursuant to the Rules of the Fund;

      - the Recipient, the Project Entity, a Contractor, or any of their officers, employees, agents or representatives has been found by a judicial process or other official enquiry to have engaged in any Prohibited Practice; or

      - the legislative and regulatory framework applicable to the district heating sector in the territory of the Republic of Moldova shall have been amended, suspended, abrogated, repealed or waived in a manner so as to affect materially and adversely the operations or the financial condition of the Project Entity to perform any of its obligations under this Agreement.

- The right of the Recipient to any further Disbursement shall continue to be suspended in whole or in part, as the case may be, until the event or events which gave rise to suspension shall have ceased to exist, unless the Bank shall have notified the Recipient that the right to further Disbursements has been restored; provided, however that, that the right to further Disbursements shall be restored only to the extent and subject to the conditions specified in such notice, and no such notice shall affect or impair any right, power or remedy of the Bank in respect of any other subsequent event described in this Section.

## Cancellation by the Bank

- If at any time the Bank determines, after consultation with the Recipient and the Project Entity, that an amount of the Grant Financing will not be required to finance costs of the Project to be financed out of the Grant Financing, the Bank may, by notice to the Recipient and the Project Entity, cancel such amount of the Grant Financing. On the Last Availability Date of the Grant Financing, any undisbursed portion of the Grant Financing shall be cancelled automatically, except as the Bank otherwise agrees.

- If the right of the Recipient to Disbursement of any portion of the Grant Financing under this Agreement shall have been suspended pursuant to Section 5.01 (Suspension) of this Agreement for a continuous period of thirty (30) days, the Bank may, by notice to the Recipient and the Project Entity, cancel the Grant Financing, in whole or in part.

- If the Bank has cancelled, or an event has occurred which gives the Bank the right to cancel, in whole or in part, the Loan Financing pursuant to Section 7.02 (Cancellation by the Bank) of the Standard Terms and Conditions, the Bank may, by notice to the Recipient and the Project Entity, cancel the Grant Financing, in whole or in part.

- If at any time, the Bank determines that:

      - the procurement of any of the Grant Financed Items is inconsistent with this Agreement;

      - funds disbursed under this Agreement have been used for purposes other than those provided for under this Agreement; or

      - with respect to any Contract, any representative of the Recipient, the Project Entity or any Contractor has engaged in any Prohibited Practice during the procurement or execution of such Contract, without the Recipient and/or the Project Entity having taken timely and appropriate action satisfactory to the Bank to remedy the situation;

the Bank may, by notice to the Recipient and the Project Entity, cancel the Grant Financing in whole or in part.  Such cancellation shall take effect when notice is given.

- If at any time the Bank determines that any representative of the Recipient, the Project Entity or any Contractor has been found by a judicial process or other official enquiry to have engaged in any Prohibited Practice, the Bank may, by notice to the Recipient and the Project Entity, cancel the Grant Financing in whole or in part. Such cancellation shall take effect when notice is given.

## Unconditional Reimbursement Commitments Unaffected by Suspension or Cancellation

No cancellation or suspension shall apply to amounts subject to an unconditional Reimbursement Commitment entered into by the Bank pursuant to Section 2.03 (Conditional and Unconditional Reimbursement Commitments) of this Agreement except as expressly provided in such commitment.

## Obligations of the Recipient and the Project Entity

Notwithstanding any cancellation or suspension, all the provisions of this Agreement shall continue in full force and effect, except as specifically provided herein.

## Events of Refund

If any of the following event shall have occurred and shall be continuing for the period specified below, then at any time during the continuance of that event the Bank may, by notice to the Recipient and the Project Entity, demand that the Recipient and/or the Project Entity refund all or any portion of the Grant Financing (and pay any other amounts payable under this Agreement) and the same shall thereupon become (anything in this Agreement to the contrary notwithstanding), due and payable immediately:

- Any event specified in Section 5.01(a)(1) (Suspension) of this Agreement has occurred.

- Any event specified in Section 5.01(a)(2), 5.01(a)(3)  or 5.01(a)(8)  (Suspension) of this Agreement has occurred (including, without limitation, the incorrect usage of the Grant Financing in breach of Section 2.01(b) of this Agreement) and, if capable of remedy, has continued for a period of thirty (30) days after notice thereof has been given by the Bank.

- Any Event of Acceleration specified in the Loan Agreement and the Standard Terms and Conditions has occurred or is continuing and the Bank, has declared all or any portion of the Loan Financing to be due and payable pursuant to Section 7.06 (Events of Acceleration) of the Standard Terms and Conditions.

- At any time the Bank determines that any representative of the Recipient or the Project Entity or of any Contractor has been found by a judicial process or other official enquiry to have engaged in any Prohibited Practice.

- The Recipient in its capacity as Borrower under the Loan Agreement has cancelled in whole or in part any undisbursed portion of the Loan Financing pursuant to Section 3.08 (Cancellation) of the Standard Terms and Conditions.

# article vi - Enforceability, Dispute Resolution

## Enforceability

The rights and obligations of the Recipient and the Project Entity shall be valid and enforceable in accordance with their terms, notwithstanding any local law to the contrary.  The Recipient and the Project Entity shall not be entitled under any circumstances to assert any claim that any provision of this Agreement is invalid or unenforceable for any reason.

## Failure to exercise rights

No delay in exercising, or omission to exercise, any right, power or remedy, accruing to either party under this Agreement upon any default shall impair any such right, power or remedy or be construed to be a waiver thereof or an acquiescence in such default; nor shall the action of such party in respect of any default, or any acquiescence in any default, affect or impair any right, power or remedy of such party in respect of any other subsequent default.

## Dispute resolution

The provisions of Section 8.04 (Dispute Resolution) of the Standard Terms and Conditions shall apply as if set out herein in full mutatis mutandis including, without prejudice to the generality thereof, as if references to “the Loan Agreement” or “Project Agreement” were read as references to “this Agreement”.

# ARTICLE VII - Effectiveness; Termination

## Effective Date

Except as the Bank, the Recipient and the Project Entity shall otherwise agree, this Agreement shall become effective on the date upon which the Bank dispatches to the Recipient and the Project Entity notice of the Bank’s acceptance of the evidence required by Section 7.02 (Conditions Precedent to Effectiveness) and Section 7.03 (Legal Opinions) of this Agreement.

## Conditions Precedent to Effectiveness

This Agreement shall not become effective unless the Bank is satisfied that no event referred to in Section 5.01(a) (Suspension) or Section 5.05 (Events of Refund) of this Agreement has occurred and is continuing; and until the following conditions precedent have been fulfilled, in form and substance satisfactory to the Bank, or at the sole discretion of the Bank waived, whether in whole or in part and whether subject to conditions or unconditionally:

- the Bank shall have received two duly executed originals of this Agreement;

- all conditions precedent to the effectiveness of the Loan Agreement under Section 9.02 (Conditions Precedent to Effectiveness) of the Standard Terms and Conditions and Section 5.01 (Conditions Precedent to Effectiveness) of the Loan Agreement, except only the effectiveness of this Agreement, have been fulfilled, in form and substance satisfactory to the Bank;

- the Bank shall have received evidence, in form and substance satisfactory to the Bank, that the execution and delivery of this Agreement on behalf of the Recipient and the Project Entity has been duly authorised or ratified by all necessary governmental, administrative and corporate action; and

- the Bank has been provided with such other documents it may have reasonably requested.

## Legal Opinions

As part of the evidence to be furnished pursuant to Section 7.02 (Conditions Precedent to Effectiveness) of this Agreement, the Recipient and the Project Entity shall furnish, or cause to be furnished, to the Bank an opinion on behalf of the Recipient by the Minister of Justice to the Recipient and on behalf of the Project Entity by the chief legal officer of the Project Entity, in form and substance satisfactory to the Bank, in respect of this Agreement, and showing that this Agreement has been duly authorised or ratified by, and executed and delivered on behalf of the Recipient and the Project Entity, and constitutes a valid and legally binding obligation of the Recipient and the Project Entity, enforceable in accordance with its terms.

## Termination for Failure to Become Effective

If

- this Agreement shall not have become effective by the date which is one hundred eighty (180) calendar days from the date of this Agreement; or

- the Loan Agreement shall not have become effective by the date specified in Section 6.03 (Termination for Failure to Become Effective) of the Loan Agreement or any further date notified by the Bank to the Recipient in its capacity as Borrower pursuant to Section 9.04 of the Standard Terms and Conditions;

all obligations of the Bank under this Agreement shall terminate unless the Bank, after consideration of the reasons for the delay, shall establish a later date for the purposes of this Section. The Bank shall promptly notify the Recipient and the Project Entity of such later date.

## Termination on Performance

- This Agreement shall continue in force until the Recipient and the Project Entity have performed all of their respective obligations in accordance with the provisions hereof, unless earlier terminated in accordance with its terms; provided that the provisions of Section 6.03 (Dispute Resolution) shall survive the termination of this Agreement.

(b)	Notwithstanding anything to the contrary in this Agreement, the provisions of Section 5.05(d) (Events of Refund) shall survive the termination of this Agreement for five (5) years after the Project Completion Date.

# article viii - Miscellaneous

## Notices

Any notice or request required or permitted to be given or made under this Agreement shall be in writing. Except as otherwise provided in Section 7.01 (Effective Date) of this Agreement, such notice or request shall be deemed to have been duly given or made when it has been delivered to the party to which it is required to be given or made at the party’s address specified below or at such other address as such party shall have specified in writing to the other party giving the notice or making the request. Except as otherwise provided in this Agreement or the EBRD Disbursement Handbook, such delivery may be made by hand, mail or facsimile transmission. Deliveries made by facsimile transmission shall also been confirmed by mail.

For the Recipient:

Republic of Moldova

Minister of Finance

7 Cosmonautilor Street

Chisnau, MD 2005

Moldova

Attention: 	Minister of Finance

Fax:		+373 (22) 22 53 93

For the Project Entity:

CET NORD JSC

Stefan cel Mare 168

3100 Balti

Republic of Moldova

Attention: 	Mr Ion Galagan

Fax:		(+373 231) 23574

For the Bank:

European Bank for Reconstruction and Development

One Exchange Square

London EC2A 2JN

United Kingdom

Attention: 	Operation Administration Unit

Fax: 		+44 20 7338 6100

## Authority to Act

Any action required or permitted to be taken and any documents required or permitted to be executed under this Agreement by the Recipient and the Project Entity, shall be taken or executed by the Authorised Representatives of the Recipient and the Project Entity, or such other officer of the Recipient and the Project Entity as any such Authorised Representatives shall designate in writing. The Recipient and the Project Entity shall furnish to the Bank evidence of the authority and the authorised specimen signature of such officer substantially in the form of Exhibit 2 (Form of Letter Designating Authorised Signatories).

## Amendment

- This Agreement may be amended by a written instrument signed by the Recipient’s Authorised Representative, the Project Entity’s Authorised Representative and by a duly authorised officer of the Bank.

- The Recipient and the Project Entity shall obtain the consent of the Bank in its capacity as provider of the Grant Financing under this Agreement, before agreeing to any amendment to the Loan Agreement or the Project Agreement, respectively.

## English language

This Agreement has been prepared and executed in English. Any document delivered pursuant to this Agreement shall be in the English language. Documents in any other language shall be accompanied by an English translation thereof certified as being an approved translation and such approved translation shall be conclusive.

## Indemnification

- The Recipient and the Project Entity assume full liability for, and agree to and shall indemnify and hold harmless the Bank and its officers, directors, employees, agents and servants against and from, any and all liabilities, obligations, losses, damages (compensatory, punitive or otherwise), penalties, claims, actions, Taxes, suits, costs and expenses (including, reasonable legal counsel's fees and expenses and costs of investigation) of whatsoever kind and nature, including, without prejudice to the generality of the foregoing, those arising in contract or tort (including,  negligence) or by strict liability or otherwise, which are imposed on, incurred by or asserted against the Bank or any of its officers, directors, employees, agents or servants (whether or not also indemnified by any other person under any other document) and which in any way relate to or arise out of, whether directly or indirectly:

      - any of the transactions contemplated by this Agreement or the execution, delivery or performance thereof;

      - the operation or maintenance of the Recipient’s or the Project Entity’s facilities or the ownership, control or possession thereof by the Recipient or the Project Entity; or

      - the exercise by the Bank of any of its rights and remedies under this Agreement; and

provided that the Bank shall not have any right to be indemnified hereunder for its own gross negligence or wilful misconduct.

- The Recipient and the Project Entity acknowledge that the Bank is entering into this Agreement, and has acted, solely as a grant provider, and not as an advisor, to the Recipient and the Project Entity.  The Recipient and the Project Entity represent and warrant that, in entering into this Agreement, they have engaged, and relied upon advice given to it by, their own legal, financial and other professional advisors and it has not relied on and will not hereafter rely on any advice given to it by the Bank.

## Assignments

The Recipient and the Project Entity may not assign or otherwise transfer all or any part of its rights or obligations under this Agreement without the prior written consent of the Bank.

## Rights, Remedies and Waivers

The rights and remedies of the Bank under this Agreement shall not be prejudiced by any act or thing which might, apart from this Section, prejudice such rights or remedies.  No course of dealing and no delay in exercising, or failure to exercise, any right, power or remedy of the Bank shall impair any such right, power or remedy or be construed to be a waiver thereof.  Any waiver of any of the terms or conditions of this Agreement shall be in writing and signed by the Bank. In the event that the Bank waives a condition to any Disbursement of the Grant Financing, the Recipient shall, by receiving such Disbursement, be deemed to have agreed to the terms of such waiver and the right of the Bank to require compliance with such condition shall be expressly preserved for the purposes of any subsequent Disbursement.  The rights and remedies provided in this Agreement and the other agreements contemplated hereby are cumulative and shall not preclude any other or further exercise thereof or the exercise of any other right or remedy.

## Disclosure

The Bank may disclose such documents, information and records regarding the Recipient, the Project Entity and this transaction (including copies of this Agreement and any other agreement contemplated hereby) as the Bank deems appropriate for any purposes in connection with any dispute involving the Recipient and/or the Project Entity, for the purpose of preserving or enforcing any of the Bank’s rights under this Agreement or any other agreement contemplated hereby or collecting any amount owing to the Bank and for the purpose of reporting pursuant to the Rules of the Fund.

## Counterparts

This Agreement may be executed in any number of counterparts, each of which shall be deemed an original, but all of which together shall constitute one and the same agreement.

IN WITNESS WHEREOF, the parties hereto, acting their duly authorised representatives, have caused this Agreement to be signed in six copies as of the date first above written.

REPUBLIC OF MOLDOVA

By: /s/ Octavian Calmic

Name:	Octavian Calmic

Title:	Minister of Economy

JSC CET NORD

By: /s/ Ion Galagan

Name:	Ion Galagan

Title:	General Director

EUROPEAN BANK FOR RECONSTRUCTION AND DEVELOPMENT

By: /s/ Lin O’Grady

Name:	Lin O'Grady

Title:	Deputy Head of Municipal & Environmental Infrastructure

By: /s/ Anders Lund

Name:	Anders Lund

Title:  Manager, Eastern Europe Energy Efficiency and Environment Partnership Regional Fund

# Schedule 1 - THE GRANT FINANCED ITEMS

The table shown in this Schedule sets forth the Grant Financed Items and the amount of the Grant Financing allocated to each Grant Financed Item.

|  | Grant Financed Items | Amount of the Grant Financing Allocated in EUR |
| --- | --- | --- |
| 1 | Supply and Installation of IHS | 2,800,000.00 |
| 2 | Conversion of a coal-fired Heat Only Boiler (“HOB”) to biomass fuel use | 200,000.00 |

# Exhibit 1 - Form of Disbursement request

[To Be Typed on Letterhead of the Recipient]

[Date]

European Bank for Reconstruction and Development

One Exchange Square

London EC2A 2JN

United Kingdom

Attention Operation Administration Unit

Operation No. 45094 (Grant Component)

Disbursement request No. [1]

Re: 	Grant Agreement dated _____ between the Republic of Moldova, JSC CET NORD and the European Bank for Reconstruction and Development (the “Bank”).

We hereby request the following Disbursement in accordance with the provisions of the above mentioned Grant Agreement:

Grant Currency: 			EUR

Currency of payment required: 	[2]

Financed Amount(s) / currency: 	[3]

Value Date: 				[4]

Payable to (Payee): 			[5]

Payment Instructions (Payee’s Banking Details):

Payee’s Account Name: 		[6]

Payee’s Account Number: 		[7]

Payee’s Bank Name:			[8]

Payee’s Bank Address: 		[9]

Payee’s Bank’s Correspondent details:

Correspondent Bank Name: 		[10]

Address: 				[11]

Account Name: 			[12]

Account Number: 			[13]

Payment Reference: 			[14]

We hereby certify that we have not previously requested disbursement from the Grant Financing to meet these expenditures. We have not obtained and do not intend to obtain funds for this purpose out of the proceeds of any other grant, credit or loan.

The goods and services covered by this request have been or are being purchased in accordance with the terms of the Grant Agreement.

### We confirm that the amount of Loan Financing drawn down, or requested under a satisfactory Drawdown application, by the Recipient in its capacity as Borrower is at least equal to that of the Grant Financing disbursed to, or requested under a satisfactory Disbursement application by the Recipient, in accordance with the Loan Agreement.

We hereby confirm to the EBRD that (i) we are in compliance with our obligations as set out in the Grant Agreement and the Loan Agreement, (ii) that the Project Entity is in compliance with its obligations as set out in the Grant Agreement and the Project Agreement, and (iii) that no event has occurred which is liable to affect materially and adversely our or the Project Entity’s operations or financial condition or our or the Project Entity’s ability to carry out the Project or to perform any of our or the Project Entity’s respective obligations under the Grant Agreement.

Yours faithfully,

[Signature(s)] for and on behalf of [15]

Enclosures:		-  Total number of Summary Sheets: [16]

-  Total number of document items: [17]

Notes for completion of the form of Disbursement request

[1] The Recipient should number each request form. The first request for a grant disbursement will be number 1, the following requests will be numbers 2, 3, etc. It is up to the Recipient to keep track of the number of all grant disbursement requests that it has made under the given grant agreement. The request forms should follow the same sequential numbering system, whether they are for a direct payment disbursement, or for the issue of a reimbursement commitment. The use of this numbering system avoids confusion in case forms are held up in the post, are faxed more than once, etc.

[2] Please state currency of actual payment required. This will be either the grant currency, or the currency of the expenditures (see [3] below). Alternatively, in some circumstances the Bank may agree to pay in a third currency, in which case it would act as the Recipient’s agent in order to obtain this currency.

If payment is required in more than one currency, then a different application form should be used per currency.

[3] The financed amount(s) are the original expenditures, in their original currency as detailed on the summary sheet, calculated at the appropriate percentage specified in the grant agreement for the applicable eligible Grant Financed Item. The amount(s) given here should correspond with the total amount(s) in section [15] of the summary sheet.

[4] The value date is the date that the EBRD's account is debited with the payment amount of the disbursement. The EBRD cannot guarantee that the payee's account will be credited on the same date, as this depends on the procedures adopted by the clearing system or the Recipient bank in the country of the payee.  There should be 15 business days minimum between the date that the EBRD receives the application and the requested value date. If in fact the payment is needed as soon as possible, instead of on that specific value date, it may be better not to give a specific date, but to put "as soon as possible" in this field [4]. In that case the EBRD will make the payment in any case within 15 business days, but earlier if possible. (Please note payment can only be guaranteed within 15 business days if the disbursement request is correct and complete.)

[5] The Disbursement is paid out to the payee. Normally the payee will be the Contractor, but provided that the Bank has agreed otherwise in writing and the enclosed documentation (see the summary sheet) provides evidence that the borrower has already paid the Contractor, then payment may be made to the Recipient.

[6] The payee's account name in most cases will simply be the name of the payee.

[7] The payee's account number is required to avoid delays.  In a growing number of countries, banks will refuse to make payment if the payee's account number is not given in the payment instructions.

[8] The payee's bank is the bank where the payee's account is held. Please indicate bank name and town.

[9] Instead of the address, the sorting code or SWIFT code can be given.

[10] The correspondent bank of the payee's bank is only required if payment is not to be made in the currency of the country where the payee's bank is located. In that case, the correspondent bank is the bank, located in the country of the payment currency, with which the payee's bank holds an account.

[11] Instead of an address, the sort code or SWIFT code of the correspondent bank can be given.

[12] The payee's bank's account name in most cases will simply be the name of the payee's bank.

[13] The payee's bank's account number is essential if the payee bank holds more than one account with the correspondent bank, or if it is not a member of SWIFT (the international electronic payment settlement system).  Otherwise this number is useful but not mandatory.  Where applicable the IBAN No. (International Bank Account Number) should be quoted.

[14] The payment reference which the EBRD will send with the payment helps the payee to identify the payment. If no specific reference is requested, the EBRD will mention the Recipient’s name and the agreement number.

[15] Signature. The request summary sheet should be signed off by or on behalf of the Recipient.

[16] The summary sheets list all the items of documentation enclosed to support the Disbursement request application. If there are many items, it is advisable to use a separate summary sheet per category.

[17] The documentation items (contracts, invoices, receipts, etc.) are to be numbered and presented in the same order as they appear on the summary sheets. Their total number should be indicated here to facilitate the EBRD's review.

|  |  |  | EUROPEAN BANK FOR RECONSTRUCTION AND DEVELOPMENT |
| --- | --- | --- | --- |
| Recipient Name : [1] | ........................ | Operation No : [3]................ | Request No: [4] ................. |  |  |  |
|  |  |  |  |  |  | Disbursement | (ref.no./ name/ %) |
|  | Date: [2] | ........................ |  | Summary Sheet No : [5] | ..................... | Grant Financed Item: [6] | .........../................../..... |
| Item | Description | Contract | Name and Address of | Brief Description | Currency and Total | Currency & Amount of | Amount of |
| No | of Item | No. and Date | Contractor | of Goods , Works | Amount of Contract | Eligible Expenditure | Financing in currency |
|  |  |  |  | or Services |  |  | of expenditure |
| [7] | [8] | [9] | [10] | [11] | [12] | [13] | [14] |
|  |  | Signature |  |  |  |  | TOTAL (per currency) |
|  |  |  |  |  |  |  | [15] |
|  |  | [16].............................. |  |  |  |  |  |

Notes for completion of Disbursement Request Summary Sheet

[1] Name. Recipient’s name. This should be the same as on the Disbursement request form to which this summary sheet belongs.

[2] Date. Date of request. This should be the same as on the Disbursement request form to which this summary sheet belongs.

[3] Operation number. This number is the same as on the Disbursement request form to which this summary sheet belongs.

[4] Request number. This is the number of the Disbursement request form to which this summary sheet belongs.

[5] Summary sheet number. For each Disbursement request, the summary sheets should be numbered starting from 1, and their total number noted on the Disbursement request form to which they belong.

[6] Disbursement Grant Financed Item. This is the Grant Financed Item for the project, to be financed out of the proceeds of the requested Disbursement. Please consult the grant agreement to find the name and reference number of the Grant Financed Item, and the percentage of expenditures to be financed (for example, " Grant Financed Item no. (3b), equipment, 60%").

If one Disbursement request covers expenditures from more than one Grant Financed Item, then a separate summary sheet is to be used for each Grant Financed Item.

[7] Item number. All document items (invoices, contracts, receipts, etc.) should be presented in the same order as they appear on the summary sheet(s). To facilitate identification, the documents should be numbered, starting with 1, 2, 3, etc., for each new Disbursement request, and this number should be clearly marked on the document itself.  The total number of items for the total of all summary sheets is noted on the Disbursement request form.

[8] Description of item. Please describe each item, e.g. "invoice", "receipt", "engineer's certificate", "translation of [...]", etc.

[9] Contract order number and date. It is recommended that the contract is given an original number when it is drawn up between the Project Entity and the Contractor. The EBRD will adopt this number for its own record keeping. If the contract has not been given an original number, the EBRD will allocate it a number and advise the Recipient at the time of approval. If the Recipient does not know the number at the time of completing the summary sheet, this part can be left for the EBRD to complete.

The date of the contract/purchase order should also be given in this column.

Note: the same contract may appear in more than one Disbursement request, if delivery of the goods, works or services (see [11]), and therefore payment for these goods, etc., is made in stages.

[10] Name and address of Contractor. Name and address of Project Entity’s counterparty (Contractor) in the contract/purchase order as described in [9].

[11] Brief description of goods, works or services. These goods, works or services should correspond to the details provided in the Contract or other documents presented, and should fall within the Grant Financed Item indicated in [6].

[12] Currency and total amount of Contract. Total amount, in original currency, of the Contract listed in [9].

[13] Currency and amount of eligible expenditure. Per expenditure: total amount due or paid, in original currency, as covered by the invoices or other documents listed in [7] and [8].  When there is more than one "item" for each expenditure, (e.g. an invoice, certificate and receipt, all for the same expenditure), those items should be bracketed and only one amount should be shown in this column.

[14] Amount of financing. For each amount listed in column [13], there should be a corresponding amount in this column [14], calculated at the percentage stated in [6], corresponding to the category of this summary sheet. The amount of financing should be in the original currency of the contract and expenditure (columns 12 and 13). This may or may not be the same as the loan currency or the payment currency.

[15] Total. The amounts of financing, as listed in [14], should be added up into one total amount per currency. For direct Disbursement requests, amount(s) given here should correspond with the amount(s) given in [9] of the direct Disbursement request form.

[16] Signature. The request summary sheet should be signed off by or on behalf of the Recipient.  See request for Disbursement form for signature requirements.

# Exhibit 2 - Form of letter designating Authorised Signatories

[To Be Typed on Letterhead of the Recipient]

[Date]

European Bank for Reconstruction and Development

One Exchange Square

London EC2A 2JN

United Kingdom

Attention: Operation Administration Unit

Subject:  Operation No. 46112 (Grant Component)

Letter Designating Authorised Signatories7

Dear Sir/Madam,

With reference to the grant agreement dated ______ (the "Grant Agreement") among the Republic of Moldova (the “Recipient”), JSC CET NORD (the “Project Entity”) and the European Bank for Reconstruction and Development (the “Bank”), please be advised that any one of the persons whose authenticated specimen signatures appear below, is authorised on behalf of the [Recipient to sign Disbursement Requests and any other notices or documents][ Project Entity to sign any notices or documents] required or permitted to be executed under the above mentioned Grant Agreement.

NAME		POSITION		SPECIMEN SIGNATURE

_______________	_______________	_________________________

_______________	_______________	_________________________

_______________	_______________	_________________________

_______________	_______________	_________________________

All previous notices providing signatures of officials authorised to sign on behalf of the [Recipient][Project Entity] under the above Grant Agreement are hereby revoked.

Yours faithfully,

For and on Behalf of:

By: ______________________________

Name:

Title:

Notes for completion of the letter designating authorised signatories

The above authorisation letter is to be signed on behalf of the Recipient and Project Entity by its respective Authorised Representatives.

In the event that each document is to be signed by more than one official, the authorisation letter must state this clearly, and the first sentence must be adjusted accordingly.

If authorised signatories are divided into two groups, and the signature of an official from each group is required, this must also be clearly stated.

# Footnotes

7 Designation may be changed by the Recipient/Project Entity at any time by providing a new Letter Designated Authorised Signatories to the Bank.